## Slide 1: HVK Reservation System
Team Members: Jade, Seb, Ben, Hassina
Sponsors: Jim and Sally
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 2: The elevator pitch
For [HVK employees and customers]
who [want to be able to manage pet reservations digitally]
the [Happy Valley Kennel Reservation system]
is a [reservation system]
that [allows you to book in dogs to the Happy Valley Kennel digitally ].
Unlike [other dog kennels]
our project [lets HVK employees and customers manage their reservations digitally].

## Slide 3: System context
HVK
Employees
Customers
Jim and Sally
Maintenance Team
Funding
Admin access
General access
Bug reports
Bug Fixes
Notes: Include the context diagram here
See: https://en.wikipedia.org/wiki/System_context_diagram for details

## Slide 4: The NOT list
IN | OUT
Reservations with multiple pets | Online payment
Multiple reservations for a pet | The ability to watch your pets through a camera in the kennel
Run allocation | 
Contract generation | 
Account Management | 
Separate customer and employee interfaces | 
UNRESOLVED
Cat management
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 5: Technical solution
IIS
SQL Server
C# .NET
Technologies:
C#, T-SQL
Visual Studio, SSMS
Web browser
Customer and
Employees
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.
This is to end up looking like a high level deployment diagram. Show the user the key pieces, DB server, web server, browser and let them know where code is running.
Doesn’t have to be a formal deployment, but convey the platforms.
Get browser requirements if a web application.

## Slide 6: What keeps us up at night
Creating a pet is going to be a challenge due to the vaccinations table that is connected to it. Both linking the tables and validating will be difficult
The robustness of the system will be scary, thinking about what to do with a reservation when a pet is deleted for example
Handling both a customer and an employee dashboard and making sure they don’t conflict will be challenging
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 7: How big is this thing?
Ship it!
Construction
UAT
Training
~3months
1 wk
1 wk
This is a guess. Not a commitment.
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 8: Trade-off sliders
 | The classic four
 | Feature completeness (scope)
 | Stay within budget (budget)
 | Deliver project on time (time)
 | High quality, low defects (quality)
OFF
ON
 | Other important things
 | Ease of use
 | Accessibility
 | Maintenance quality and speed
 | Visual presentation
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 9: Reference
http://agilewarrior.wordpress.com
Notes: That’s it! Create your deck.
Put it somewhere visible for all too see.
And update it when things change.
Good luck!